Dr Isa El-Buba Foundation (DISEF)

Departmental Training Module

Survey and Site Management

1. Department Overview

The Survey and Site Management Department trains young people to understand the basic principles of measurement, site layout, land observation, setting-out, levelling awareness, site organisation, site records, labour coordination, material control, safety and quality supervision.

Surveying helps construction work to begin in the right position, at the right level, with the right measurements. Site management helps construction work to continue in an orderly, safe, disciplined and productive manner.

A poorly measured site can lead to wrong building positions, poor drainage, road errors, boundary conflicts, wasted materials and unsafe structures. A poorly managed site can lead to accidents, theft, delays, confusion, poor quality and waste.

This department does not aim to turn trainees into fully qualified surveyors, engineers or site managers within seven months. Rather, it gives them a strong foundation so they can assist professionals, understand site operations, keep simple records, support site discipline and prepare for industrial attachment.

Survey and Site Management requires accuracy, honesty, order, patience, clear communication and respect for authority. A trainee in this department must learn to measure carefully, record truthfully, organise responsibly and serve the whole project with discipline.

2. Purpose of the Department

The purpose of the Survey and Site Management Department is to raise disciplined, accurate, safety-conscious and God-fearing trainees who can support construction, road, building and infrastructure projects under supervision.

The department aims to:

1. Teach trainees the importance of accurate measurement.

2. Introduce trainees to basic surveying tools and site management practices.

3. Train trainees in simple measurement, marking, setting-out and levelling awareness.

4. Teach site organisation, tool control, material records and daily reporting.

5. Build honesty, accuracy, punctuality, teamwork and responsibility.

6. Prepare trainees for industrial attachment on building sites, road sites, survey teams, project offices and public works departments.

7. Help trainees understand enterprise opportunities in site support services.

8. Develop trainees who can serve construction projects through order, safety and accountability.

3. Foundational Scriptures for the Department

Proverbs 11:1

Quoted Scripture:
“A false balance is abomination to the LORD: but a just weight is his delight.”

Department Lesson:
Survey and measurement require honesty. False or careless measurement is dangerous and dishonourable.

Amos 7:7

Quoted Scripture:
“Behold, the Lord stood upon a wall made by a plumbline, with a plumbline in his hand.”

Department Lesson:
God values straightness, uprightness and accuracy. Trainees must learn to measure and check work properly.

1 Corinthians 14:40

Quoted Scripture:
“Let all things be done decently and in order.”

Department Lesson:
Site management requires order. A disorganised site is unsafe and unproductive.

Habakkuk 2:2

Quoted Scripture:
“And the LORD answered me, and said, Write the vision, and make it plain upon tables, that he may run that readeth it.”

Department Lesson:
Clear records, drawings and reports help people understand what to do and how to do it.

Proverbs 24:3

Quoted Scripture:
“Through wisdom is an house builded; and by understanding it is established.”

Department Lesson:
Projects must be built with wisdom, planning, measurement and understanding.

4. Skills Trainees Must Learn

By the end of the training, trainees should learn the following foundational skills.

A. Survey Orientation Skills

1. Understanding the meaning of surveying.

2. Understanding why measurement matters in construction.

3. Identifying different site features.

4. Understanding boundaries at awareness level.

5. Understanding site plans and simple drawings.

6. Identifying survey marks and reference points.

7. Understanding setting-out awareness.

8. Understanding basic levelling awareness.

9. Respecting survey professionals and supervisors.

10. Recording measurements accurately.

B. Measurement Skills

1. Using measuring tape correctly.

2. Measuring length, width and height.

3. Measuring simple distances.

4. Recording measurements neatly.

5. Checking measurements twice.

6. Understanding units of measurement.

7. Marking points with pegs.

8. Using strings for straight lines.

9. Identifying measurement errors.

10. Understanding accuracy and tolerance at basic level.

C. Setting-Out Awareness Skills

1. Marking building lines.

2. Marking road edges.

3. Using pegs and strings.

4. Understanding right angles.

5. Checking diagonal measurements.

6. Understanding simple grids.

7. Identifying reference points.

8. Protecting setting-out marks.

9. Reporting disturbed marks.

10. Understanding why wrong setting-out causes project problems.

D. Levelling Awareness Skills

1. Understanding level and slope.

2. Understanding high and low ground.

3. Observing water flow.

4. Understanding drainage direction.

5. Using simple water level awareness.

6. Understanding spirit level use.

7. Observing survey instruments where available.

8. Recording level observations.

9. Identifying standing water problems.

10. Reporting level-related concerns.

E. Site Management Skills

1. Understanding site organisation.

2. Arranging tools and materials.

3. Keeping safe pathways.

4. Preparing daily work plans.

5. Keeping attendance records.

6. Keeping tool issue records.

7. Keeping material records.

8. Recording daily site activities.

9. Reporting hazards.

10. Supporting supervisor communication.

F. Safety and Quality Control Skills

1. Identifying site hazards.

2. Preparing safety checklists.

3. Monitoring use of personal protective equipment.

4. Reporting unsafe acts.

5. Checking work quality at awareness level.

6. Recording defects.

7. Supporting site cleanliness.

8. Understanding inspection.

9. Understanding correction and rework.

10. Learning to prevent waste.

G. Communication and Leadership Skills

1. Giving simple site updates.

2. Reporting problems early.

3. Communicating respectfully with workers.

4. Listening to supervisors.

5. Asking questions politely.

6. Supporting teamwork.

7. Handling conflict calmly.

8. Coordinating simple tasks under supervision.

9. Keeping instructions clear.

10. Maintaining accountability.

H. Site Business and Administration Skills

1. Preparing simple material lists.

2. Recording deliveries.

3. Recording labour attendance.

4. Preparing simple daily reports.

5. Supporting basic costing.

6. Understanding tool hiring records.

7. Understanding site procurement awareness.

8. Supporting inventory control.

9. Preparing simple progress reports.

10. Understanding ethical site administration.

5. Weekly Topics for Seven Months

The seven-month classroom and practical phase is divided into twenty-eight training weeks. Each week should include teaching, demonstration, supervised practical work, safety instruction, group discussion, record keeping and character formation.

Month 1: Survey Orientation, Measurement and Site Discipline

Week 1: Introduction to Survey and Site Management

Teaching Focus

Meaning of surveying, meaning of site management, importance of measurement, site order and the role of survey and site support workers.

Scripture for the Week

Proverbs 24:3
“Through wisdom is an house builded; and by understanding it is established.”

Daily Practical Activities

1. Day 1: Walk around the Academy environment and identify buildings, roads, drains, open spaces and site features.

2. Day 2: Discuss why construction projects need measurement and order.

3. Day 3: Identify people involved in site work, such as surveyors, engineers, site supervisors, foremen, masons, carpenters and labourers.

4. Day 4: Discuss what can go wrong when a site is poorly measured or poorly managed.

5. Day 5: Write a reflection on why wisdom and understanding are important in survey and site management.

Character Lesson

A wise worker does not guess. Survey and site management teach trainees to think, measure, plan and act with understanding.

Week 2: Site Discipline, Safety and Professional Conduct

Teaching Focus

Site rules, punctuality, protective equipment, safe movement, obedience to supervisors and professional behaviour.

Scripture for the Week

Proverbs 22:3
“A prudent man foreseeth the evil, and hideth himself: but the simple pass on, and are punished.”

Daily Practical Activities

1. Day 1: Identify common site hazards such as open holes, sharp objects, falling materials and moving vehicles.

2. Day 2: Demonstrate correct use of boots, helmets, gloves and reflective jackets where available.

3. Day 3: Practise safe movement around a site.

4. Day 4: Prepare a basic site safety checklist.

5. Day 5: Conduct a supervised site safety inspection.

Character Lesson

Safety is wisdom. A trainee who ignores danger can harm people and damage the project.

Week 3: Basic Measurement Tools and Their Uses

Teaching Focus

Measuring tape, pegs, strings, spirit level, plumb bob awareness, ranging rods awareness, notebooks and tool care.

Scripture for the Week

Luke 16:10
“He that is faithful in that which is least is faithful also in much.”

Daily Practical Activities

1. Day 1: Identify basic measurement and site management tools.

2. Day 2: Practise handling measuring tape properly.

3. Day 3: Practise placing pegs and tying strings.

4. Day 4: Clean and store tools after use.

5. Day 5: Complete a tool issue and return register.

Character Lesson

Tool care is a test of responsibility. Faithfulness in small tools prepares trainees for greater trust.

Week 4: Units of Measurement and Accurate Recording

Teaching Focus

Metres, centimetres, millimetres, simple conversion awareness, neat recording and avoiding guessing.

Scripture for the Week

Proverbs 11:1
“A false balance is abomination to the LORD: but a just weight is his delight.”

Daily Practical Activities

1. Day 1: Practise reading measurements on a tape.

2. Day 2: Measure simple objects and record results.

3. Day 3: Convert simple metres to centimetres at awareness level.

4. Day 4: Compare measurements from different groups.

5. Day 5: Review common measurement errors and correct them.

Character Lesson

Accuracy is part of integrity. A trainee must not guess, exaggerate or falsify measurements.

Month 2: Distance Measurement, Lines, Angles and Setting-Out Awareness

Week 5: Measuring Distance and Marking Points

Teaching Focus

Measuring short distances, long distances at awareness level, marking points, recording points and checking work.

Scripture for the Week

2 Corinthians 13:5
“Examine yourselves, whether ye be in the faith; prove your own selves.”

Daily Practical Activities

1. Day 1: Measure a short distance between two points.

2. Day 2: Mark points with pegs.

3. Day 3: Measure the same distance twice and compare results.

4. Day 4: Record point names and distances in a notebook.

5. Day 5: Review errors and repeat the measurement correctly.

Character Lesson

Good workers check their work. Examination helps correct errors before they become serious.

Week 6: Straight Lines, Pegs and Strings

Teaching Focus

Creating straight lines, maintaining alignment, protecting line marks and understanding why straight lines matter.

Scripture for the Week

1 Corinthians 14:40
“Let all things be done decently and in order.”

Daily Practical Activities

1. Day 1: Demonstrate how to use pegs and strings.

2. Day 2: Mark a straight line on the ground.

3. Day 3: Check line alignment by sighting.

4. Day 4: Protect marked lines from disturbance.

5. Day 5: Record the purpose of line marking in site work.

Character Lesson

Order begins with correct lines. A confused line can create confused work.

Week 7: Right Angles and Simple Layout Awareness

Teaching Focus

Right angle awareness, rectangular layout, diagonal checking, simple room layout and accuracy.

Scripture for the Week

Amos 7:7
“Behold, the Lord stood upon a wall made by a plumbline, with a plumbline in his hand.”

Daily Practical Activities

1. Day 1: Discuss right angles using a simple room or block.

2. Day 2: Mark a rectangular layout with pegs and strings.

3. Day 3: Check opposite sides.

4. Day 4: Check diagonals at awareness level.

5. Day 5: Correct a simple layout error under supervision.

Character Lesson

God values uprightness. Trainees must learn to build straight and live straight.

Week 8: Setting-Out for Buildings and Roads Awareness

Teaching Focus

Building lines, road edges, reference points, site boundaries awareness, protecting marks and reporting errors.

Scripture for the Week

Proverbs 4:26
“Ponder the path of thy feet, and let all thy ways be established.”

Daily Practical Activities

1. Day 1: Observe a simple building setting-out example.

2. Day 2: Observe a simple road edge marking example.

3. Day 3: Mark a small practice building line.

4. Day 4: Mark a small practice road edge.

5. Day 5: Draw a simple setting-out sketch.

Character Lesson

A wise person considers the path carefully. Site work must be established through careful marking and planning.

Month 3: Levelling Awareness, Slope, Drainage and Site Observation

Week 9: Understanding Levels and Slopes

Teaching Focus

Meaning of level, slope, high ground, low ground, water flow and why levels matter in buildings and roads.

Scripture for the Week

Isaiah 40:4
“Every valley shall be exalted, and every mountain and hill shall be made low: and the crooked shall be made straight, and the rough places plain.”

Daily Practical Activities

1. Day 1: Identify high and low points in the training area.

2. Day 2: Observe how water moves on sloping ground.

3. Day 3: Use a simple model to show slope and flow.

4. Day 4: Identify areas where water can collect.

5. Day 5: Record observations on levels and drainage.

Character Lesson

Uneven ground affects construction. In life, rough places must also be corrected through discipline and growth.

Week 10: Spirit Level and Simple Levelling Tools

Teaching Focus

Spirit level use, water level awareness, level checking, slope observation and safe tool handling.

Scripture for the Week

Proverbs 4:7
“Wisdom is the principal thing; therefore get wisdom: and with all thy getting get understanding.”

Daily Practical Activities

1. Day 1: Identify a spirit level and explain its use.

2. Day 2: Check whether a surface is level.

3. Day 3: Observe simple water level demonstration.

4. Day 4: Compare level and sloping surfaces.

5. Day 5: Record levelling observations in the site notebook.

Character Lesson

Understanding matters. Trainees should not only use tools, they should know why the tools are used.

Week 11: Drainage Observation and Water Flow Management

Teaching Focus

Drainage, standing water, side drains, slope direction, erosion and drainage reporting.

Scripture for the Week

Isaiah 58:11
“And thou shalt be like a watered garden, and like a spring of water, whose waters fail not.”

Daily Practical Activities

1. Day 1: Identify drains, gutters or water channels in the training area.

2. Day 2: Observe blocked and open drainage paths.

3. Day 3: Mark water flow direction on a simple sketch.

4. Day 4: Clear light debris from a safe drainage area under supervision.

5. Day 5: Prepare a drainage observation report.

Character Lesson

Water must be guided properly. Poor drainage can damage buildings, roads and communities.

Week 12: Site Observation and Defect Reporting

Teaching Focus

Observing site conditions, identifying hazards, defects, wrong levels, poor access and simple reporting.

Scripture for the Week

Proverbs 27:23
“Be thou diligent to know the state of thy flocks, and look well to thy herds.”

Daily Practical Activities

1. Day 1: Inspect a training site and identify visible concerns.

2. Day 2: Record site hazards.

3. Day 3: Record drainage or access problems.

4. Day 4: Prepare a simple site observation report.

5. Day 5: Present observations to the trainer.

Character Lesson

Responsible people observe what is entrusted to them. Neglect leads to loss.

Month 4: Site Organisation, Records, Materials and Labour Management

Week 13: Site Organisation and Layout

Teaching Focus

Site entrance, storage areas, tool area, material area, waste area, work zones, movement paths and safety.

Scripture for the Week

1 Corinthians 14:40
“Let all things be done decently and in order.”

Daily Practical Activities

1. Day 1: Draw a simple site organisation plan.

2. Day 2: Mark tool and material areas in a practice site.

3. Day 3: Identify unsafe site organisation problems.

4. Day 4: Arrange tools and materials properly.

5. Day 5: Review site order using a checklist.

Character Lesson

Order improves safety, speed and quality. A disorganised site delays work and creates danger.

Week 14: Tool Control and Equipment Records

Teaching Focus

Tool issue, tool return, damaged tools, missing tools, accountability and storage.

Scripture for the Week

Luke 16:10
“He that is faithful in that which is least is faithful also in much.”

Daily Practical Activities

1. Day 1: Create a simple tool register.

2. Day 2: Issue tools to groups using the register.

3. Day 3: Check tools after practical work.

4. Day 4: Record damaged or missing tools.

5. Day 5: Review tool accountability lessons.

Character Lesson

Faithfulness can be seen in how a trainee handles another person’s property.

Week 15: Material Control and Waste Reduction

Teaching Focus

Material delivery, storage, usage records, waste tracking, material protection and reporting.

Scripture for the Week

John 6:12
“When they were filled, he said unto his disciples, Gather up the fragments that remain, that nothing be lost.”

Daily Practical Activities

1. Day 1: Create a simple material record sheet.

2. Day 2: Record sample materials received.

3. Day 3: Record materials used for a small task.

4. Day 4: Identify how materials are wasted on sites.

5. Day 5: Prepare a material stewardship checklist.

Character Lesson

Waste is poor stewardship. Site managers must protect materials and reduce loss.

Week 16: Labour Attendance and Daily Site Reports

Teaching Focus

Attendance records, daily work records, weather notes, tasks completed, problems faced and supervisor reporting.

Scripture for the Week

Habakkuk 2:2
“And the LORD answered me, and said, Write the vision, and make it plain upon tables, that he may run that readeth it.”

Daily Practical Activities

1. Day 1: Create a simple labour attendance sheet.

2. Day 2: Record sample worker attendance.

3. Day 3: Write a simple daily site report.

4. Day 4: Record weather and work progress.

5. Day 5: Review reports for neatness and truthfulness.

Character Lesson

Clear reporting prevents confusion. Written records help supervisors make good decisions.

Month 5: Quality Control, Site Communication and Supervision Awareness

Week 17: Introduction to Quality Control

Teaching Focus

Meaning of quality, why inspection matters, common site defects, correction and rework.

Scripture for the Week

Colossians 3:23
“And whatsoever ye do, do it heartily, as to the Lord, and not unto men.”

Daily Practical Activities

1. Day 1: Discuss what quality means in building and road work.

2. Day 2: Identify examples of good and poor workmanship from pictures or safe samples.

3. Day 3: Prepare a simple quality checklist.

4. Day 4: Inspect a small practice task.

5. Day 5: Write a simple quality observation report.

Character Lesson

Quality matters because work should be done heartily as unto the Lord.

Week 18: Checking Work Against Instructions

Teaching Focus

Following drawings, measurements, supervisor instructions, work specifications at awareness level and avoiding guesswork.

Scripture for the Week

Proverbs 19:20
“Hear counsel, and receive instruction, that thou mayest be wise in thy latter end.”

Daily Practical Activities

1. Day 1: Read a simple instruction for a practical task.

2. Day 2: Compare the task with the instruction.

3. Day 3: Identify where instructions were followed or missed.

4. Day 4: Correct simple errors under supervision.

5. Day 5: Record lessons on following instructions.

Character Lesson

Teachability protects workers from errors. A wise trainee listens before acting.

Week 19: Site Communication and Reporting Problems

Teaching Focus

Respectful communication, progress reporting, hazard reporting, delay reporting and supervisor updates.

Scripture for the Week

Ephesians 4:25
“Wherefore putting away lying, speak every man truth with his neighbour.”

Daily Practical Activities

1. Day 1: Practise giving a simple site update.

2. Day 2: Practise reporting a hazard respectfully.

3. Day 3: Practise reporting a material shortage.

4. Day 4: Practise reporting a delay without blaming others.

5. Day 5: Write a sample site communication note.

Character Lesson

Truthful communication builds trust. Hiding problems can damage the whole project.

Week 20: Supervision Awareness and Team Coordination

Teaching Focus

Role of site supervisor, coordinating tasks, assigning simple roles, monitoring progress and teamwork.

Scripture for the Week

Ecclesiastes 4:9
“Two are better than one; because they have a good reward for their labour.”

Daily Practical Activities

1. Day 1: Discuss the role of a site supervisor.

2. Day 2: Assign simple team roles for a practical task.

3. Day 3: Monitor progress using a checklist.

4. Day 4: Review teamwork strengths and weaknesses.

5. Day 5: Prepare a simple team coordination report.

Character Lesson

Good teamwork increases productivity. Site management requires people to work together with respect.

Month 6: Site Planning, Cost Awareness, Procurement and Enterprise

Week 21: Daily Work Planning and Task Scheduling

Teaching Focus

Daily work plan, task priority, time management, assigning responsibilities and reviewing progress.

Scripture for the Week

Proverbs 21:5
“The thoughts of the diligent tend only to plenteousness; but of every one that is hasty only to want.”

Daily Practical Activities

1. Day 1: Prepare a simple daily work plan.

2. Day 2: List tasks in order of priority.

3. Day 3: Assign roles for a group practical task.

4. Day 4: Monitor task completion.

5. Day 5: Review the day’s plan and record lessons.

Character Lesson

Diligent planning produces better results. Hasty work produces waste.

Week 22: Simple Site Cost Awareness

Teaching Focus

Materials, labour, transport, tools, equipment hire awareness, waste cost and simple cost records.

Scripture for the Week

Luke 14:28
“For which of you, intending to build a tower, sitteth not down first, and counteth the cost?”

Daily Practical Activities

1. Day 1: List materials for a small site task.

2. Day 2: Estimate simple material quantities at awareness level.

3. Day 3: Add labour and transport awareness costs.

4. Day 4: Discuss how waste increases cost.

5. Day 5: Prepare a simple cost record.

Character Lesson

A wise worker counts the cost. Poor costing can lead to abandoned projects and wasted resources.

Week 23: Procurement and Inventory Awareness

Teaching Focus

Requesting materials, receiving materials, checking quantity, storage, stock records and preventing theft.

Scripture for the Week

1 Corinthians 4:2
“Moreover it is required in stewards, that a man be found faithful.”

Daily Practical Activities

1. Day 1: Prepare a sample material request form.

2. Day 2: Receive sample materials and check quantity.

3. Day 3: Record materials in a stock sheet.

4. Day 4: Issue materials for a sample task.

5. Day 5: Compare stock balance and discuss accountability.

Character Lesson

Site resources must be handled faithfully. Stewardship requires honesty and careful records.

Week 24: Survey and Site Management Enterprise Opportunities

Teaching Focus

Site support services, measurement support, record keeping, tool control, material inventory, safety monitoring and ethical enterprise.

Scripture for the Week

Proverbs 22:1
“A good name is rather to be chosen than great riches, and loving favour rather than silver and gold.”

Daily Practical Activities

1. Day 1: List enterprise opportunities in survey and site support.

2. Day 2: Identify customers for one site management support service.

3. Day 3: Prepare a simple service description.

4. Day 4: Role-play customer or contractor communication.

5. Day 5: Prepare a simple enterprise idea note.

Character Lesson

A good name is valuable. Site management enterprise must be built on trust, accuracy and honesty.

Month 7: Advanced Practice, Departmental Project and Attachment Preparation

Week 25: Departmental Mini-Project Planning

Teaching Focus

Planning a simple survey or site management project, roles, tools, records, safety and expected results.

Scripture for the Week

Nehemiah 2:18
“Then I told them of the hand of my God which was good upon me; as also the king’s words that he had spoken unto me. And they said, Let us rise up and build.”

Daily Practical Activities

1. Day 1: Choose a safe departmental mini-project.

2. Day 2: Write project goals and expected results.

3. Day 3: Prepare tools, records and safety checklist.

4. Day 4: Assign team roles and reporting duties.

5. Day 5: Submit project plan for trainer approval.

Character Lesson

Vision must become organised action. Trainees must rise and build responsibly.

Week 26: Departmental Mini-Project Implementation

Teaching Focus

Carrying out a supervised survey or site management project with safety, records, teamwork and quality checks.

Scripture for the Week

Nehemiah 4:6
“So built we the wall; and all the wall was joined together unto the half thereof: for the people had a mind to work.”

Daily Practical Activities

1. Day 1: Prepare the project area and tools.

2. Day 2: Begin measurement or site organisation task under supervision.

3. Day 3: Continue assigned tasks and record progress.

4. Day 4: Check safety, quality, records and teamwork.

5. Day 5: Clean the area and review progress.

Character Lesson

Progress comes when people have a mind to work and a willingness to cooperate.

Week 27: Final Practical Demonstration and Portfolio

Teaching Focus

Demonstrating measurement, setting-out awareness, site organisation, records, safety and project evidence.

Scripture for the Week

2 Timothy 2:15
“Study to shew thyself approved unto God, a workman that needeth not to be ashamed.”

Daily Practical Activities

1. Day 1: Demonstrate tool identification and safe handling.

2. Day 2: Demonstrate measurement and point marking.

3. Day 3: Demonstrate simple setting-out or site organisation under supervision.

4. Day 4: Organise survey and site management portfolio.

5. Day 5: Present practical evidence to trainer.

Character Lesson

A trained worker should not be ashamed. Diligence, skill and discipline prepare trainees for approval.

Week 28: Industrial Attachment Preparation

Teaching Focus

Preparing for survey or site management placement, supervisor conduct, site safety, daily logs, workplace expectations and final readiness.

Scripture for the Week

Proverbs 22:29
“Seest thou a man diligent in his business? he shall stand before kings; he shall not stand before mean men.”

Daily Practical Activities

1. Day 1: Identify possible attachment placements.

2. Day 2: Prepare personal attachment learning goals.

3. Day 3: Practise writing daily survey or site management attachment logs.

4. Day 4: Review site safety, reporting and workplace behaviour.

5. Day 5: Complete final departmental readiness assessment.

Character Lesson

Diligence opens doors. A faithful trainee can be trusted with greater responsibility.

6. Daily Practical Activities

Survey and Site Management must include daily practical work. Trainees must learn with their hands, eyes, ears, minds and character.

Daily practical activities should include:

1. Site inspection.

2. Tool identification.

3. Tool cleaning and storage.

4. Measurement practice.

5. Distance recording.

6. Pegging and line marking.

7. Simple layout practice.

8. Right-angle awareness.

9. Levelling observation.

10. Water flow observation.

11. Drainage inspection.

12. Site organisation.

13. Tool register practice.

14. Material record practice.

15. Labour attendance practice.

16. Daily site report writing.

17. Safety checklist practice.

18. Quality checklist practice.

19. Simple costing awareness.

20. Procurement and inventory awareness.

21. Group mini-project work.

22. Daily work reflection.

Daily Practical Session Format

Each practical session should follow this order:

1. Opening instruction.

2. Safety briefing.

3. Tool allocation.

4. Trainer demonstration.

5. Supervised trainee practice.

6. Quality check.

7. Clean-up.

8. Tool return.

9. Work record entry.

10. Character lesson and closing reflection.

7. Tools and Equipment Needed

The department should use tools according to availability, safety and training level.

Basic Survey and Measurement Tools

1. Measuring tape.

2. Pegs.

3. Strings.

4. Hammer.

5. Spirit level.

6. Line level where available.

7. Plumb bob where available.

8. Ranging rods where available.

9. Water level tube where available.

10. Chalk or marking paint.

11. Site notebook.

12. Pencil.

13. Clipboard.

14. Calculator.

15. Drawing sheet.

16. Simple scale ruler where available.

17. Compass awareness where available.

18. Survey level for demonstration only where available.

19. Tripod for demonstration only where available.

20. Staff for demonstration only where available.

Site Management Tools and Materials

1. Attendance register.

2. Tool register.

3. Material record sheet.

4. Daily site report template.

5. Safety checklist.

6. Quality checklist.

7. Inventory sheet.

8. Material request form.

9. Delivery record sheet.

10. Task planning sheet.

11. Whiteboard or flip chart.

12. Markers.

13. Filing folder.

14. PPE storage box.

15. Notice board where available.

Personal Protective Equipment

1. Safety boots.

2. Helmet.

3. Gloves.

4. Reflective jacket.

5. Nose mask.

6. Eye protection where available.

7. Overalls.

8. Raincoat where needed.

Optional Equipment for Demonstration Where Available

1. Dumpy level.

2. Automatic level.

3. Total station.

4. GPS device.

5. Laser level.

6. Staff and tripod.

7. Measuring wheel.

8. Survey umbrella.

9. Walkie-talkies.

10. Site camera where permitted.

11. Trainees must not operate advanced survey instruments without proper training, authorisation and supervision.

8. Safety Rules

Survey and site management work can be dangerous because trainees may work around trenches, buildings, roads, moving vehicles, equipment, materials and uneven ground.

General Site Safety Rules

1. Do not enter any site without permission.

2. Wear required protective equipment.

3. Do not run on site.

4. Do not stand near moving equipment.

5. Do not enter trenches without supervisor approval.

6. Do not climb unsafe structures.

7. Do not touch exposed wires.

8. Do not move survey marks without permission.

9. Do not remove pegs or strings carelessly.

10. Keep tools away from walkways.

11. Keep measuring tape away from moving vehicles.

12. Do not joke or fight during practical work.

13. Report injuries immediately.

14. Report unsafe areas.

15. Keep pathways clear.

16. Protect records from damage.

17. Store tools properly.

18. Drink clean water and avoid unsafe water.

19. Obey trainer and supervisor instructions.

20. Respect workers, visitors and community members.

Survey Safety Rules

1. Do not stand in active traffic lanes.

2. Wear reflective jackets when near roads.

3. Do not carry long rods carelessly.

4. Watch for overhead electrical lines.

5. Do not look through instruments without instruction.

6. Do not leave instruments unattended.

7. Protect survey tools from rain, dust and damage.

8. Mark points clearly to prevent tripping.

9. Keep records neat and dry.

10. Report disturbed marks immediately.

Site Management Safety Rules

1. Keep material storage areas organised.

2. Keep waste away from movement paths.

3. Report missing safety equipment.

4. Report workers without protective equipment.

5. Do not confront workers rudely.

6. Report hazards through proper channels.

7. Keep attendance and site records honestly.

8. Do not falsify safety checks.

9. Do not hide accidents or near misses.

10. Communicate safety concerns clearly.

Safety Scripture

Proverbs 22:3
“A prudent man foreseeth the evil, and hideth himself: but the simple pass on, and are punished.”

Safety Character Lesson

Safety is wisdom. A disciplined survey and site management trainee protects life, tools, instruments, records and the reputation of the Academy.

9. Workshop Demonstrations

The trainer should demonstrate before trainees practise. Demonstrations must be safe, simple and supervised.

Key Demonstrations

1. How to identify survey and site management tools.

2. How to wear personal protective equipment.

3. How to handle measuring tape correctly.

4. How to measure distance between two points.

5. How to place pegs safely.

6. How to mark straight lines with strings.

7. How to check a rectangular layout.

8. How to identify right-angle errors.

9. How to use a spirit level.

10. How to observe slope and water flow.

11. How to prepare a simple site sketch.

12. How to prepare a tool register.

13. How to prepare a material record.

14. How to prepare a labour attendance sheet.

15. How to write a daily site report.

16. How to prepare a safety checklist.

17. How to prepare a quality checklist.

18. How to inspect site organisation.

19. How to prepare a simple cost record.

20. How to record a delivery.

21. How to prepare a material request.

22. How to complete an attachment logbook.

Demonstration Method

Each demonstration should follow this format:

1. Explain the purpose of the task.

2. Show the tools and materials.

3. State safety rules.

4. Demonstrate slowly.

5. Explain each step.

6. Allow trainees to ask questions.

7. Let trainees practise under supervision.

8. Correct errors immediately.

9. Check quality.

10. Record lessons in the site notebook.

Demonstration Scripture

Proverbs 4:7
“Wisdom is the principal thing; therefore get wisdom: and with all thy getting get understanding.”

Demonstration Character Lesson

Trainees should not only copy actions. They must understand why each step matters.

10. Practical Assignments

Practical assignments should test real competence, not only theory.

Individual Assignments

1. Identify fifteen survey and site management tools and write their uses.

2. Prepare a site safety checklist.

3. Measure and record five different distances.

4. Mark two points with pegs and measure the distance between them.

5. Draw a simple site sketch.

6. Prepare a simple tool register.

7. Prepare a simple material record.

8. Prepare a daily site report.

9. Write a simple site hazard report.

10. Prepare a basic quality checklist.

11. Write one page on why accuracy matters in surveying.

12. Prepare a simple site management enterprise idea note.

13. Prepare a personal attachment learning goal sheet.

Group Assignments

1. Mark a simple straight line using pegs and strings.

2. Mark a simple rectangular layout.

3. Check diagonals at awareness level.

4. Create a site organisation plan.

5. Arrange tools and materials in a practice area.

6. Conduct a site safety inspection.

7. Prepare a labour attendance sheet.

8. Prepare a mock daily progress report.

9. Carry out a departmental mini-project.

10. Present a survey or site management support service idea.

Final Departmental Project Options

Each trainee or group may complete one of the following:

1. Simple setting-out practice project.

2. Site organisation project.

3. Tool control and register project.

4. Material inventory project.

5. Site safety inspection project.

6. Drainage observation report.

7. Quality checklist project.

8. Labour attendance and daily report project.

9. Simple site costing project.

10. Survey and site management enterprise plan.

11. Assessment Methods

Assessment should cover knowledge, practical skill, safety, records, character and business understanding.

A. Attendance and Punctuality

Assess:

1. Daily attendance.

2. Arrival time.

3. Participation in practical work.

4. Completion of assigned duties.

B. Practical Skills Assessment

Assess ability to:

1. Identify survey and site tools.

2. Use measuring tape correctly.

3. Measure simple distances.

4. Mark points with pegs.

5. Mark straight lines with strings.

6. Prepare a simple layout.

7. Use spirit level at awareness level.

8. Observe slope and drainage.

9. Organise a practice site.

10. Follow safety rules.

C. Record Keeping Assessment

Assess:

1. Site notebook.

2. Measurement records.

3. Tool register.

4. Material record.

5. Labour attendance sheet.

6. Daily site report.

7. Safety checklist.

8. Quality checklist.

9. Inventory record.

10. Project report.

D. Site Management Assessment

Assess ability to:

1. Organise tools and materials.

2. Prepare a daily task plan.

3. Report hazards.

4. Report work progress.

5. Communicate respectfully.

6. Monitor site cleanliness.

7. Support teamwork.

8. Record material movement.

9. Identify site problems.

10. Prepare simple supervisor updates.

E. Enterprise Assessment

Assess ability to:

1. Identify survey or site support opportunities.

2. Prepare a simple service description.

3. Identify customers.

4. Estimate basic costs.

5. Explain safety and quality.

6. Prepare a simple enterprise plan.

F. Character Assessment

Assess:

1. Accuracy.

2. Honesty.

3. Punctuality.

4. Diligence.

5. Respect.

6. Safety obedience.

7. Tool care.

8. Record truthfulness.

9. Teamwork.

10. Responsibility.

11. Orderliness.

12. Teachability.

G. Suggested Assessment Weighting

1. Attendance and punctuality: 10%.

2. Practical survey and site skills: 30%.

3. Records and documentation: 20%.

4. Safety and tool care: 10%.

5. Enterprise planning: 10%.

6. Character and teamwork: 20%.

Assessment Scripture

2 Corinthians 13:5
“Examine yourselves, whether ye be in the faith; prove your own selves.”

Assessment Character Lesson

Assessment is not punishment. It helps trainees know whether they are accurate, disciplined and ready for greater responsibility.

12. Character Lessons Linked to the Department

Survey and Site Management is a powerful department for character formation. It teaches accuracy, honesty, order, patience, responsibility, communication and stewardship.

A. Accuracy

Survey work depends on accurate measurement.

Scripture

Proverbs 11:1
“A false balance is abomination to the LORD: but a just weight is his delight.”

Character Lesson

Accuracy is part of honesty. Trainees must not guess or falsify measurements.

B. Uprightness

Surveying uses lines, levels and plumb awareness to check straightness.

Scripture

Amos 7:7
“Behold, the Lord stood upon a wall made by a plumbline, with a plumbline in his hand.”

Character Lesson

A trainee must build straight and live straight. Uprightness matters before God and people.

C. Orderliness

Site management requires order.

Scripture

1 Corinthians 14:40
“Let all things be done decently and in order.”

Character Lesson

Order reduces accidents, waste, delay and confusion.

D. Clear Records

Site work must be recorded clearly.

Scripture

Habakkuk 2:2
“And the LORD answered me, and said, Write the vision, and make it plain upon tables, that he may run that readeth it.”

Character Lesson

Clear records help people understand, act and remain accountable.

E. Wisdom

Survey and site management require wisdom.

Scripture

Proverbs 24:3
“Through wisdom is an house builded; and by understanding it is established.”

Character Lesson

Projects are established through wisdom, not guesswork.

F. Faithfulness

Tools, records and materials must be handled faithfully.

Scripture

1 Corinthians 4:2
“Moreover it is required in stewards, that a man be found faithful.”

Character Lesson

A faithful trainee protects what is entrusted to him or her.

G. Diligence

Survey and site management require careful attention.

Scripture

Proverbs 22:29
“Seest thou a man diligent in his business? he shall stand before kings; he shall not stand before mean men.”

Character Lesson

Diligence opens doors and makes a trainee useful.

H. Teamwork

Sites function well when people work together.

Scripture

Ecclesiastes 4:9
“Two are better than one; because they have a good reward for their labour.”

Character Lesson

Site management succeeds through cooperation, not isolation.

I. Truthful Communication

Site problems must be reported honestly.

Scripture

Ephesians 4:25
“Wherefore putting away lying, speak every man truth with his neighbour.”

Character Lesson

Truthful communication protects the project and builds trust.

J. Excellence

Site work should be done with seriousness and quality.

Scripture

Colossians 3:23
“And whatsoever ye do, do it heartily, as to the Lord, and not unto men.”

Character Lesson

Trainees should work as unto the Lord, not only when supervisors are watching.

13. Entrepreneurship Opportunities in Survey and Site Management

Trainees should be taught that survey and site management support skills can create employment and enterprise opportunities. They must start small, work under proper supervision and avoid claiming professional qualifications they do not yet possess.

Possible Enterprise Opportunities

1. Site record keeping support.

2. Tool register service.

3. Material inventory support.

4. Labour attendance recording.

5. Site cleaning and organisation service.

6. Safety checklist support.

7. Quality checklist support.

8. Simple measurement support under supervision.

9. Pegging and line marking support under supervision.

10. Site progress reporting support.

11. Material delivery checking support.

12. Construction documentation assistance.

13. Drainage observation reporting.

14. Site storekeeping support.

15. PPE control and distribution support.

16. Tool hiring record service.

17. Site waste control support.

18. Small contractor administrative support.

19. Community project monitoring assistance.

20. Cooperative site support group.

21. Building and road defect survey assistance.

22. Simple costing support at awareness level.

23. Procurement record support.

24. Youth construction site support cooperative.

25. Site safety awareness support.

Simple Survey and Site Management Enterprise Plan Format

Each trainee should be able to prepare a simple plan with the following:

1. Business name.

2. Site support service offered.

3. Problem being solved.

4. Target customers.

5. Tools needed.

6. Records needed.

7. Start-up cost.

8. Pricing method.

9. Safety plan.

10. Quality plan.

11. Marketing method.

12. Record keeping method.

13. Ethical commitment.

14. Mentor or professional supervisor support.

Business Ethics

Trainees must not:

1. Falsify measurements.

2. Move survey marks without permission.

3. Claim to be licensed surveyors when they are not.

4. Sign professional documents they are not authorised to sign.

5. Steal tools or materials.

6. Hide site defects.

7. Falsify attendance records.

8. Falsify material records.

9. Misuse client money.

10. Deceive contractors or customers.

11. Inflate costs dishonestly.

12. Ignore safety rules.

13. Disclose confidential project information carelessly.

14. Hide accidents or hazards.

15. Promise services beyond their competence.

Entrepreneurship Scripture

Deuteronomy 8:18
“But thou shalt remember the LORD thy God: for it is he that giveth thee power to get wealth.”

Entrepreneurship Character Lesson

The ability to create wealth comes from God. Survey and site management enterprise must be built on honesty, accuracy, safety, order and service.

14. Industrial Attachment Preparation

Before industrial attachment, Survey and Site Management trainees should be prepared for placement with survey teams, construction companies, building sites, road sites, project offices, public works departments, site stores, maintenance units or supervised community infrastructure projects.

Attachment Readiness Areas

Trainees should know how to:

1. Report to the host organisation.

2. Introduce themselves respectfully.

3. Obey site rules.

4. Wear protective equipment.

5. Follow survey and site safety instructions.

6. Keep daily attachment logs.

7. Submit weekly reports.

8. Respect supervisors and professionals.

9. Ask questions politely.

10. Observe before acting.

11. Handle tools responsibly.

12. Work with site teams.

13. Protect survey marks.

14. Report hazards early.

15. Keep records accurately.

16. Avoid unauthorised work.

17. Maintain spiritual and moral discipline.

Attachment Learning Goals

Each trainee should prepare goals such as:

1. Learn site organisation.

2. Improve measurement practice.

3. Observe setting-out work.

4. Understand levelling awareness.

5. Learn site record keeping.

6. Observe material control.

7. Observe labour coordination.

8. Learn safety procedures.

9. Improve supervisor communication.

10. Prepare for future survey or site support enterprise.

Daily Attachment Log Format

1. Day number.

2. Host organisation.

3. Site or department.

4. Task observed.

5. Task performed.

6. Tools or instruments observed.

7. Measurements or records handled.

8. Skill learnt.

9. Safety lesson.

10. Challenge faced.

11. Question asked.

12. Supervisor comment.

Attachment Scripture

Colossians 3:23
“And whatsoever ye do, do it heartily, as to the Lord, and not unto men.”

Attachment Character Lesson

During attachment, trainees must work faithfully and accurately, even when Academy trainers are not watching.

15. Expected Competence by Graduation

By graduation, a Survey and Site Management trainee should not be expected to function as a licensed surveyor, engineer or professional site manager. However, the trainee should have strong foundational awareness, safe work habits, practical support skills and readiness for further supervised learning.

A. Practical Competence

The trainee should be able to:

1. Identify basic survey and site management tools.

2. Use measuring tape correctly.

3. Measure simple distances.

4. Record measurements neatly.

5. Mark points with pegs.

6. Mark straight lines with strings.

7. Understand right-angle awareness.

8. Prepare a simple site sketch.

9. Use spirit level at awareness level.

10. Observe slope and drainage.

11. Organise a simple practice site.

12. Prepare a tool register.

13. Prepare a material record.

14. Prepare a labour attendance sheet.

15. Prepare a daily site report.

16. Follow site safety rules.

B. Business Competence

The trainee should be able to:

1. Identify survey and site support opportunities.

2. Prepare a simple service description.

3. Identify potential customers.

4. Estimate basic costs at awareness level.

5. Understand tool and record stewardship.

6. Explain the importance of accuracy and honesty.

7. Keep income and expense records.

8. Prepare a simple enterprise plan.

9. Work in a cooperative site support group.

10. Start small under professional guidance.

C. Character Competence

The trainee should demonstrate:

1. Accuracy.

2. Honesty.

3. Diligence.

4. Punctuality.

5. Orderliness.

6. Safety consciousness.

7. Teamwork.

8. Respect.

9. Tool care.

10. Record truthfulness.

11. Teachability.

12. Responsibility.

D. Workplace Competence

The trainee should be able to:

1. Follow supervisor instructions.

2. Work under supervision.

3. Keep daily logs.

4. Submit weekly reports.

5. Communicate respectfully.

6. Report hazards early.

7. Accept correction.

8. Work with a team.

9. Protect workplace property.

10. Represent the Academy with honour.

Graduation Scripture

2 Timothy 2:15
“Study to shew thyself approved unto God, a workman that needeth not to be ashamed.”

Graduation Character Lesson

By graduation, trainees should be workers who are not ashamed because they have learnt with diligence, practised with discipline and served with integrity.

16. Departmental Trainer’s Checklist

The trainer should ensure that every trainee has completed the following before graduation:

1. Survey and site management orientation.

2. Site safety training.

3. PPE awareness.

4. Tool identification.

5. Tool handling practice.

6. Measuring tape practice.

7. Distance measurement practice.

8. Pegging practice.

9. Line marking practice.

10. Right-angle awareness.

11. Simple layout practice.

12. Levelling awareness.

13. Slope and drainage observation.

14. Site sketch practice.

15. Site organisation practice.

16. Tool register exercise.

17. Material record exercise.

18. Labour attendance exercise.

19. Daily site report exercise.

20. Safety checklist exercise.

21. Quality checklist exercise.

22. Procurement and inventory awareness.

23. Cost awareness exercise.

24. Enterprise idea note.

25. Departmental mini-project.

26. Final practical demonstration.

27. Attachment readiness form.

28. Character assessment.

17. Departmental Closing Charge

Survey and Site Management is a sacred and practical field. Through accurate measurement and orderly site management, buildings, roads and community projects can be built safely and properly.

The Survey and Site Management trainee must not look down on careful work. Measurement is important. Records are important. Site order is important. Safety is important. Truthfulness is important.

A site can fail because of wrong measurement. A project can suffer because of poor records. Materials can be wasted because of weak management. Workers can be injured because of poor safety. Therefore, trainees must learn to be accurate, honest, disciplined and responsible.

The Academy is raising trainees who can support builders, engineers, surveyors, supervisors, contractors and communities with faithful service.

Closing Scripture

Psalm 90:17
“And let the beauty of the LORD our God be upon us: and establish thou the work of our hands upon us; yea, the work of our hands establish thou it.”

Final Charge

Measure with accuracy.
Record with honesty.
Organise with wisdom.
Work with diligence.
Protect tools with care.
Protect lives through safety.
Communicate with truth.
Serve supervisors with humility.
Support projects with responsibility.
Let God establish the work of your hands.